RENOVATION

* Strengthening and Rehabilitation of Columns Beams and Slabs in D-Block of School Building: The work for the strengthening and rehabilitation of column and beams has been sanctioned by KVS(HQ) via letter dated 26.10.2016. The work is in progress. Estimated Date of Completion – June 2019, likely to be completed by Sept. 2019.
* Boundary Wall: The work for the renovation of the boundary wall for the safety and security of students has been undertaken by CPWD, concertina wires are yet to be fixed. 90% work is completed, estimated date of completion is Sept. 2019.

NEW CONSTRUCTION:

* Rain Water Harvesting: The work for the construction of Rain Water Harvesting is in process and this work awarded to CPWD and 90% of the work is completed.

**STATUS OF BUILDING**

* Type of Building : Permanent
* Total Land : 7.37 Acres
* The Vidyalaya is running in 02 shifts. Each shift with 04 sections in each class.
* Year of Construction : 1973
* Facilities available in the Vidyalaya:

1. Science Park for effective learning.
2. Large Playground for All Round Development of Child.
3. Fully Equipped Labs for “learning by doing”
4. Well Equipped Physics Lab.
5. Well Equipped Chemistry Lab.
6. Well Equipped Biology Lab.
7. Atal Tinkering Lab.
8. 03 Well Equipped Computer Lab &
9. 01 Language Lab.
10. Children’s Park.
11. Sports Room with all sports equipments.